VICTORSDOU BAKERY

Enterprise Resource Planning System

VictorOS — Full System Design Document

Prepared by:

ERP Architecture & AI Systems Division

Document Version: 1.0

Date: February 2026

Classification: Confidential

SCOPE SUMMARY

| Modules | Inventory · Production · Procurement · Sales CRM · Supplier CRM · Product Catalog · E-Commerce API · Delivery · Electronic Invoicing · Payroll · Accounting · AI Forecasting |
| --- | --- |
| Compliance | SUNAT · Nubefact · IGV · PCGE · Planilla Electrónica (PLAME) · Ley 29733 |
| Architecture | Modular Monolith → Microservices roadmap · REST API-first · PostgreSQL · Redis · BullMQ |
| AI Engine | Facebook Prophet + LightGBM · 12-month rolling forecast · Production planning · MAPE tracking |
| MVP Timeline | 8–12 weeks · Electronic invoicing + Accounting + CRM + Inventory + E-Commerce API |
| Team Size | 5–6 engineers · ERP Architect · QA · DevOps (0.5) |

# Table of Contents

# 1. Assumptions & Clarifying Questions

The following assumptions underpin this design. Where critical ambiguity exists, clarifying questions are raised. Work can proceed on MVP while answers are gathered.

## 1.1 Operational Assumptions

- Single physical bakery location initially; multi-warehouse architecture built from day one for future expansion.

- Currency: Peruvian Sol (PEN) is primary; USD support as secondary for B2B contracts.

- Fiscal regime: Victorsdou operates under Régimen MYPE Tributario or Régimen General; IGV (18%) applies to all taxable sales.

- Electronic invoicing mandatory via SUNAT OSE/PSE; Nubefact is the preferred PSE integration partner.

- Payroll follows Peruvian Planilla regulations including AFP/ONP, Essalud, CTS, gratificaciones, and vacaciones.

- Internet connectivity is stable; the system is web-based SaaS accessible via browser.

- Ingredient costing uses Weighted Average Cost (WAC) — justified in Section 6.

- B2B customer pricing can be fixed-end-price OR percentage discount; both models co-exist.

- Production operates on a daily or shift-based cycle; orders confirmed by a cut-off time feed the next production batch.

- Delivery is performed by Victorsdou's own drivers initially; third-party carrier integration is Phase 2.

- WhatsApp Business API will be used for order notifications and delivery confirmations.

- The e-commerce front-end is a separate application (mobile app or web) that consumes the ERP API; this document covers the API-first backend only.

## 1.2 Clarifying Questions (Max 12)

| # | Question | Impact if Unresolved | Default Assumption |
| --- | --- | --- | --- |
| 1 | Does Victorsdou have multiple production lines or a single kitchen? | Affects production scheduling parallelism | Single kitchen, one production order at a time |
| 2 | Are finished products also stored in a warehouse before dispatch, or dispatched same-day? | Determines if finished goods inventory tracking is needed | Same-day dispatch; finished goods tracked as WIP only |
| 3 | How many active B2B customers are there currently? | Affects CRM scope and price-list complexity | Fewer than 50; scales to 500+ |
| 4 | Is there an existing accounting system (e.g., Contasol, Concar)? | Determines if GL export rather than full accounting is sufficient for MVP | No existing system; full accounting module required |
| 5 | What payment methods are accepted? (Cash, Yape, Plin, card, bank transfer, credit terms) | Affects payment reconciliation logic | All of the above; each tracked separately |
| 6 | Will the same RUC be used for all invoicing, or are there multiple entities? | Determines multi-company architecture | Single RUC, single legal entity |
| 7 | Are ingredient suppliers paid on credit terms or cash on delivery? | Affects AP aging and cash flow forecasting | Mix of both; terms stored per supplier |
| 8 | What is the expected peak daily order volume (B2C + B2B)? | Drives infrastructure sizing | Up to 500 orders/day at peak |
| 9 | Is there a need to track sales-rep commissions? | Adds payroll/sales complexity | No commissions initially; Phase 2 |
| 10 | Should the system support multiple languages (Spanish + English)? | Affects UI localization scope | Spanish primary; English in Phase 3 |
| 11 | Are there product bundles or gift boxes that combine multiple SKUs? | Affects BOM and pricing logic | Yes, bundle SKUs exist; treated as composite products |
| 12 | Is real-time stock visibility required on the customer-facing e-commerce? | Affects API design and caching strategy | Near real-time (30-second cache acceptable) |

# 2. System Overview & Architecture

## 2.1 System Purpose

Victorsdou ERP (codename: VictorOS) is a unified, API-first enterprise resource planning system built exclusively for the operational and financial needs of a Peruvian artisan bakery that operates in both B2C and B2B channels. It replaces fragmented spreadsheets and disconnected tools with a single source of truth that drives inventory, production, sales, finance, compliance, and AI-driven planning.

## 2.2 High-Level Architecture

VictorOS follows a modular monolith architecture for MVP, designed with clean domain boundaries so individual modules can be extracted into independent microservices in Phase 2 without rewriting business logic. The architecture is layered:

| Layer | Technology | Responsibility |
| --- | --- | --- |
| Presentation / API Gateway | Node.js + Express (or Fastify) / nginx | REST API routing, rate limiting, JWT validation, CORS |
| Business Logic (Modules) | Node.js TypeScript services per domain | Domain rules, workflows, calculations, validations |
| Data Access Layer | Prisma ORM | Type-safe DB queries, migrations, relation management |
| Primary Database | PostgreSQL 16 | Transactional data, ACID compliance, JSONB for flexibility |
| Cache Layer | Redis 7 | Session store, rate limiting, catalog caching, job queues |
| Background Jobs | BullMQ (Redis-backed) | Invoice submission, forecast runs, email/WhatsApp dispatch |
| File Storage | AWS S3 / Cloudflare R2 | Invoice PDFs, attachments, proof of delivery images |
| AI Engine | Python FastAPI microservice | Forecasting models, production planning suggestions |
| Search | PostgreSQL Full-Text Search (MVP); Elasticsearch (Phase 2) | Product search, customer lookup |
| Monitoring | Sentry + Grafana + Loki | Error tracking, metrics, structured logging |

## 2.3 Domain Modules Map

The system is organized into 13 bounded domains. Each domain owns its data and exposes internal events (via a lightweight in-process event bus for MVP; Kafka/RabbitMQ in Phase 2):

| Domain | Key Entities | Outbound Events |
| --- | --- | --- |
| Inventory | Ingredient, Warehouse, StockMovement, Batch | stock.low, stock.expired, stock.adjusted |
| Production | Recipe, BOM, ProductionOrder, WasteLog | production.completed, ingredient.consumed |
| Procurement | Supplier, PurchaseOrder, GoodsReceipt, SupplierInvoice | po.received, stock.replenished |
| Product Catalog | Product, Category, PriceList, TaxClass | product.updated, price.changed |
| Sales / CRM | Customer, SalesOrder, OrderLine, DeliveryAddress | order.confirmed, order.cancelled |
| E-commerce API | CartSession, OnlineOrder, PaymentRecord | payment.received, order.placed |
| Delivery | DeliveryRoute, DeliveryJob, Driver, Incident | delivery.completed, delivery.failed |
| Invoicing | Invoice, CreditNote, DebitNote, RemissionGuide | invoice.issued, invoice.rejected |
| Payroll | Employee, PayPeriod, Payslip, ContributionRecord | payroll.processed, payslip.generated |
| Accounting | JournalEntry, Account, Period, BankStatement | journal.posted, period.closed |
| Supplier CRM | SupplierContact, SupplierContract, PriceHistory | supplier.updated |
| Reporting | ReportDefinition, ReportSnapshot | report.generated |
| AI Engine | Forecast, ProductionPlan, ForecastVersion | forecast.ready, plan.suggested |

## 2.4 Deployment Architecture

Infrastructure is containerized (Docker + Docker Compose for development; Kubernetes on AWS EKS for production). The following topology is recommended:

- 2x Application servers (Node.js) behind an Application Load Balancer

- 1x Primary PostgreSQL RDS instance (Multi-AZ in production) + 1 read replica for reporting

- 1x ElastiCache Redis cluster (2 nodes)

- 1x Python AI service (separate container, GPU-optional)

- S3 bucket for document storage (versioned)

- CloudFront CDN for static assets and API caching

- Daily automated database snapshots retained for 30 days

- VPC with private subnets for DB; public subnets for load balancer only

# 3. User Roles & Permissions (RBAC Matrix)

## 3.1 Role Definitions

| Role | Code | Description |
| --- | --- | --- |
| Super Admin | SUPER_ADMIN | Full system access including configuration, user management, and audit log review |
| Finance Manager | FINANCE_MGR | Full accounting, invoicing, payroll view; approves financial transactions |
| Operations Manager | OPS_MGR | Full inventory, production, procurement, delivery access; approves POs |
| Sales Manager | SALES_MGR | Full CRM, order management, pricing; cannot modify accounting |
| Warehouse Staff | WAREHOUSE | Inventory movements, goods receipt, stock adjustments; read-only on orders |
| Production Staff | PRODUCTION | Create/update production orders; consume ingredients; log waste |
| Procurement Officer | PROCUREMENT | Create and manage POs; receive goods; manage supplier data |
| Accountant | ACCOUNTANT | Full accounting module; read-only on operations |
| Sales Agent | SALES_AGENT | Create/manage customer orders and CRM; read-only on inventory |
| Driver | DRIVER | View assigned delivery routes; update delivery status via mobile API |
| E-commerce Customer | CUSTOMER_B2C | External API: browse catalog, place orders, track deliveries, download invoices |
| B2B Customer Portal | CUSTOMER_B2B | External API: access negotiated price list, place orders, view invoices |
| Auditor | AUDITOR | Read-only access to all modules and full audit logs; no write access |

## 3.2 Permission Matrix

Permissions follow the pattern: module:action. Actions are: create (C), read (R), update (U), delete (D), approve (A), export (E).

| Module | SUPER_ADMIN | FINANCE_MGR | OPS_MGR | SALES_MGR | WAREHOUSE | PRODUCTION | PROCUREMENT | ACCOUNTANT | AUDITOR |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Inventory | CRUDE+A | R | CRUDE | R | CRU | R(consume) | R | R | R |
| Production | CRUDE+A | R | CRUDE+A | R | R | CRU | R | R | R |
| Procurement / POs | CRUDE+A | R+A | CRUDE+A | R | R(receive) | R | CRUDE | R | R |
| Product Catalog | CRUDE | R | CRUDE | RU | R | R | R | R | R |
| Sales CRM | CRUDE | R | R | CRUDE | R | R | R | R | R |
| E-commerce Orders | CRUDE | R | RU | CRUDE | R | R | R | R | R |
| Delivery | CRUDE | R | CRUDE | R | R | R | R | R | R |
| Invoicing | CRUDE | CRUDE+A | R | R(create) | R | R | R | CRUDE | R |
| Payroll | CRUDE+A | CRUDE+A | R | R | R | R | R | R(view) | R |
| Accounting/GL | CRUDE+A | CRUDE+A | R | R | R | R | R | CRUDE+A | R |
| Reporting | CRUDE+E | CRUDE+E | CRE | CRE | R(inv only) | R(prod only) | R(proc only) | CRUDE+E | RE |
| User Management | CRUDE | R(self) | R(self) | R(self) | R(self) | R(self) | R(self) | R(self) | R |
| AI Forecasting | CRUDE | R | CRUDE | CRU | R | R | R | R | R |
| Audit Logs | R | R(finance) | R(ops) | R(sales) | — | — | — | R(finance) | R(all) |

## 3.3 RBAC Implementation Notes

- JWT tokens carry role and permission claims; validated at API Gateway middleware.

- Fine-grained resource ownership checks enforce that Sales Agents can only modify their own customers.

- All state-changing API calls are logged to the audit_log table with actor, timestamp, before/after state diff.

- Roles are assigned to users; a user may hold multiple roles (e.g., OPS_MGR + PROCUREMENT).

- Customer roles (B2C, B2B) are issued scoped tokens tied to customer_id; cannot access any internal module endpoints.

# 4. Functional Modules (Detailed)

## 4.1 Inventory & Warehouse Management

Purpose: Track all raw materials (ingredients + packaging), manage multi-warehouse stock levels, record all movements with full traceability, and enforce reorder discipline.

### Core Entities

- Ingredient: SKU, name, category (flour/sugar/fat/dairy/packaging/…), unit of measure (UOM), conversion factors, costing method (WAC), active flag.

- Warehouse: id, name, location, type (raw_material | finished_goods | packaging), active.

- StockLevel: ingredient_id, warehouse_id, qty_on_hand, qty_reserved, qty_available, avg_cost, last_updated.

- StockMovement: id, type (purchase_receipt | production_consumption | waste | adjustment | transfer | return), ref_doc_id, batch_id, ingredient_id, warehouse_id, qty_in, qty_out, unit_cost, actor, timestamp.

- Batch: id, ingredient_id, supplier_lot_no, received_date, expiry_date, qty_received, qty_remaining.

- ReorderRule: ingredient_id, warehouse_id, min_qty, max_qty, reorder_point, safety_stock_qty, lead_time_days, preferred_supplier_id.

### Costing Method: Weighted Average Cost (WAC)

WAC is recommended over FIFO for the following reasons specific to bakery operations:

- Ingredients like flour and sugar arrive in bulk with high turnover; physical FIFO tracking at lot level adds operational overhead without material accuracy gain.

- WAC simplifies costing when the same ingredient arrives from multiple suppliers at varying prices within the same period.

- WAC is fully SUNAT-compliant under PCGE (Plan Contable General Empresarial).

- FIFO is retained as an option for batch-tracked perishables (dairy, eggs) via the Batch entity, allowing hybrid costing.

WAC Formula: new_avg_cost = (qty_on_hand × current_avg_cost + qty_received × purchase_price) / (qty_on_hand + qty_received)

### Key Features

- Multi-UOM: ingredients stored in base UOM; conversions (e.g., kg → g, litre → ml) maintained in a UOM conversion table.

- Expiry alerts: automated notification when batches reach expiry_date − 3 days.

- Min/max enforcement: system blocks production orders if available stock would drop below safety_stock_qty; triggers purchase recommendations.

- Waste tracking: differentiated waste types (spoilage, production over-run, damage) each trigger separate GL postings.

- Stock adjustments require reason code + approval from OPS_MGR; automatically creates offsetting journal entry.

## 4.2 Recipe / BOM & Production Management

Purpose: Manage the precise relationship between product recipes and ingredient consumption, control production batch scheduling, and track the full production lifecycle.

### Core Entities

- Recipe: id, product_id, version, effective_from, effective_to, yield_qty, yield_uom, status (draft|active|archived), created_by.

- BOMLine: recipe_id, ingredient_id, qty_required, uom, waste_factor_pct, notes.

- ProductionOrder: id, recipe_id, planned_qty, actual_qty, status (draft|confirmed|in_progress|completed|cancelled), scheduled_date, shift, linked_sales_order_ids[], started_at, completed_at.

- ProductionConsumption: production_order_id, ingredient_id, batch_id, planned_qty, actual_qty, variance, posted_at.

- WasteLog: production_order_id, ingredient_id, waste_type, qty, cost_value, reason, recorded_by.

### Recipe Versioning

Every recipe change creates a new version with an effective_from date. Active production orders lock to a specific recipe version. Historical production orders retain their original version reference for traceability. Only OPS_MGR may promote a recipe version to active status.

### Yield & Waste Tracking

- Each BOM line carries a waste_factor_pct (e.g., 5% trim on vegetable fillings).

- Planned ingredient consumption = raw_qty × (1 + waste_factor_pct).

- At production completion, actual consumption is entered and variance is computed.

- Variance > configured threshold triggers an alert and requires a reason code.

### Production ↔ Sales Order Link

- Confirmed B2B sales orders with delivery dates within the production horizon automatically generate production order suggestions.

- B2C demand is aggregated and translated into a consolidated production suggestion by the AI engine.

- Production planner reviews, adjusts, and confirms the production calendar.

## 4.3 Supplier CRM

Purpose: Centralize all supplier relationships, pricing history, and performance data.

### Core Entities

- Supplier: id, business_name, RUC, contact_name, email, phone, address, payment_terms (net_days), currency, rating, active.

- SupplierPriceList: supplier_id, ingredient_id, unit_price, uom, currency, valid_from, valid_to, MOQ, lead_time_days.

- SupplierDocument: supplier_id, doc_type (PO|invoice|credit_note|payment), doc_id, amount, date, status.

- SupplierPerformance: supplier_id, period, po_count, on_time_delivery_pct, avg_lead_time_days, price_variance_pct.

### Key Features

- Price history: all price changes are versioned with valid_from/valid_to dates; purchase orders reference the active price at PO date.

- Lead time tracking: actual lead times are recorded per goods receipt; system computes rolling average for planning.

- Performance dashboard: on-time delivery %, invoice accuracy %, price variance vs. quoted.

- Duplicate RUC prevention: system enforces unique RUC constraint with SUNAT format validation.

## 4.4 Procurement

Purpose: Manage the full purchase order lifecycle from requisition to payment with 3-way match and full audit trail.

### PO Workflow States

| State | Trigger | Actor |
| --- | --- | --- |
| DRAFT | System or user creates PO from reorder rule or manual | PROCUREMENT |
| PENDING_APPROVAL | PROCUREMENT submits for approval | PROCUREMENT |
| APPROVED | OPS_MGR or FINANCE_MGR approves | OPS_MGR / FINANCE_MGR |
| SENT | PO emailed/transmitted to supplier | PROCUREMENT |
| PARTIAL_RECEIVED | At least one line partially received | WAREHOUSE |
| FULLY_RECEIVED | All lines received at expected quantities | WAREHOUSE |
| INVOICED | Supplier invoice matched and posted | ACCOUNTANT |
| PAID | Payment recorded against invoice | FINANCE_MGR |
| CANCELLED | PO cancelled before full receipt | OPS_MGR |

### 3-Way Match Logic

Before posting a supplier invoice, the system enforces:

- PO Match: invoice line quantities and prices are within tolerance (±2%) of approved PO lines.

- GRN Match: invoice quantities do not exceed quantities documented on Goods Receipt Note(s).

- If match fails: invoice is flagged as DISPUTED; a discrepancy note is generated and sent to supplier automatically.

- Partial receipts are handled per line; invoice may only be posted against received quantities.

## 4.5 Sales CRM (Customer Management)

### Customer Types

The system supports two mutually exclusive customer types, each with distinct data requirements:

| Attribute | B2C Customer | B2B Company |
| --- | --- | --- |
| Identifier | DNI / CE / Passport | RUC (11 digits) |
| Invoice type | Boleta (default) / Factura (on request) | Factura only |
| Pricing | Standard public price list | Custom negotiated price list |
| Product access | Full catalog | Whitelist of approved SKUs |
| Discount model | Promotional codes only | Fixed end-price OR % discount per SKU |
| Credit limit | None (prepayment) | Configurable credit limit with AR aging |
| Contacts | Single contact | Multiple contacts with roles (buyer, finance, delivery) |
| Delivery addresses | Single default | Multiple saved addresses |
| Order channel | E-commerce / direct | E-commerce portal + Sales Agent |
| Price versioning | N/A | Effective-dated price agreements |

### B2B Pricing Model

B2B pricing is managed through a CustomerPriceAgreement entity:

- agreement_id, customer_id, product_id, pricing_type (FIXED_PRICE | DISCOUNT_PCT), value, effective_from, effective_to, approved_by.

- At order creation, the system resolves unit price using the active agreement; falls back to standard list price if no agreement exists.

- Price changes require OPS_MGR or SALES_MGR approval; old agreement is archived, new one created.

- SALES_AGENT can propose new agreements; they enter PENDING_APPROVAL status until approved.

## 4.6 Product Catalog

| Field | Type | Notes |
| --- | --- | --- |
| product_id | UUID | Primary key |
| sku | VARCHAR(50) | Human-readable unique code, e.g. PAN-001 |
| name | VARCHAR(200) | Display name (Spanish primary) |
| category_id | UUID FK | Hierarchical categories (bread, pastry, cake, savory, packaging) |
| base_price | DECIMAL(12,4) | Standard list price in PEN, excl. IGV |
| tax_class | ENUM | TAXABLE_IGV18 ¦ EXEMPT ¦ EXPORT |
| recipe_id | UUID FK NULL | Active recipe for production; null for purchased-for-resale |
| unit_of_sale | VARCHAR(20) | unit ¦ dozen ¦ kg ¦ box |
| weight_grams | INTEGER NULL | Used for delivery weight calculations |
| image_url | TEXT NULL | S3/R2 URL |
| is_active | BOOLEAN | Inactive products hidden from catalog |
| is_b2c_visible | BOOLEAN | Show in public e-commerce catalog |
| is_b2b_visible | BOOLEAN | Available for B2B order placement |
| min_order_qty | DECIMAL(10,2) | Minimum order quantity (e.g., 12 for a dozen) |
| metadata | JSONB | Allergens, shelf life, storage instructions |

## 4.7 E-commerce Backend (API-First)

### Order Lifecycle States

| State | Description | Next States |
| --- | --- | --- |
| CART | Items added, not yet submitted | PENDING_PAYMENT, ABANDONED |
| PENDING_PAYMENT | Order submitted, awaiting payment confirmation | PAID, CANCELLED |
| PAID | Payment confirmed by payment gateway | CONFIRMED, REFUND_PENDING |
| CONFIRMED | Order accepted by production/ops | IN_PRODUCTION, READY_FOR_DISPATCH |
| IN_PRODUCTION | Production order linked and in progress | READY_FOR_DISPATCH |
| READY_FOR_DISPATCH | Products packed and ready | OUT_FOR_DELIVERY |
| OUT_FOR_DELIVERY | Assigned to driver and on route | DELIVERED, DELIVERY_FAILED |
| DELIVERED | Proof of delivery confirmed | INVOICED |
| INVOICED | Electronic invoice issued | COMPLETED |
| COMPLETED | Order closed | — |
| CANCELLED | Cancelled before delivery | REFUND_PENDING |
| REFUND_PENDING | Cancellation approved, refund processing | REFUNDED |
| DELIVERED_DISPUTE | Customer disputes delivery | INVESTIGATION |

### Customer-Specific Pricing Logic

When the API receives an authenticated order request, pricing resolution follows this precedence:

- Retrieve customer_id from JWT claims.

- Look up active CustomerPriceAgreement for each product_id in the order.

- If agreement type = FIXED_PRICE: use agreement value directly.

- If agreement type = DISCOUNT_PCT: apply discount to current standard base_price.

- If no agreement: use standard public base_price.

- Apply tax_class to compute IGV: taxable_amount × 0.18.

- Return line total = (base × qty) + IGV, rounded to 2 decimal places.

## 4.8 Delivery Module

### Core Entities

- DeliveryRoute: id, scheduled_date, driver_id, vehicle_id, status (PLANNED|IN_PROGRESS|COMPLETED), estimated_distance_km, actual_distance_km.

- DeliveryJob: route_id, order_id, sequence, address, customer_contact, scheduled_time_window, actual_delivery_time, status, incident_id.

- Driver: employee_id (FK to Payroll), license_no, vehicle_id, is_available.

- DeliveryIncident: job_id, type (NOT_HOME|ADDRESS_ERROR|DAMAGED|REFUSED|OTHER), notes, photo_url, resolution.

- DeliveryCost: route_id, fuel_cost, toll_cost, driver_cost_allocation, total_cost.

### Route Grouping Logic (MVP)

For MVP, route grouping is manual: the dispatcher views all confirmed orders for the delivery date on a map-style list, assigns them to routes, and sets sequence order. Phase 2 introduces automated route optimization via Google Maps Routes API or OSRM.

## 4.9 Electronic Invoicing (Peru — SUNAT/Nubefact)

### Supported Document Types

| Document Type | SUNAT Code | Use Case | Nubefact Endpoint |
| --- | --- | --- | --- |
| Factura Electrónica | 01 | B2B sales; required for IGV credit | POST /v1/api/facturas |
| Boleta de Venta | 03 | B2C sales under S/ 700; no RUC required | POST /v1/api/boletas |
| Nota de Crédito | 07 | Returns, discounts, price corrections | POST /v1/api/notas-credito |
| Nota de Débito | 08 | Interest charges, price increases | POST /v1/api/notas-debito |
| Guía de Remisión | 09 | Accompanies physical goods in transit | POST /v1/api/guias-remision |

### Invoice Entity — Master Transaction Table

| Column | Type | Description |
| --- | --- | --- |
| invoice_id | UUID | Internal primary key |
| doc_type | ENUM | FACTURA ¦ BOLETA ¦ NOTA_CREDITO ¦ NOTA_DEBITO ¦ GUIA_REMISION |
| series | VARCHAR(4) | e.g., F001, B001 |
| correlative | VARCHAR(8) | Sequential number, zero-padded |
| issue_date | DATE | Date of issuance |
| entity_type | ENUM | CUSTOMER ¦ SUPPLIER |
| entity_id | UUID FK | Customer or Supplier ID |
| entity_doc_no | VARCHAR(20) | RUC, DNI, or CE |
| entity_name | VARCHAR(300) | Buyer/seller name |
| subtotal_pen | DECIMAL(14,4) | Amount excluding IGV |
| igv_pen | DECIMAL(14,4) | 18% IGV |
| total_pen | DECIMAL(14,4) | Subtotal + IGV |
| currency | CHAR(3) | PEN (default) ¦ USD |
| exchange_rate | DECIMAL(8,4) | SUNAT rate on issue date |
| status | ENUM | DRAFT ¦ SENT ¦ ACCEPTED ¦ REJECTED ¦ VOIDED |
| payment_status | ENUM | UNPAID ¦ PARTIAL ¦ PAID |
| payment_due_date | DATE NULL | Null for boletas (immediate) |
| linked_credit_note_ids | UUID[] | Array of linked nota de crédito IDs |
| cdr_response | JSONB NULL | Full CDR from SUNAT/Nubefact |
| hash_cpe | TEXT NULL | Digital signature hash |
| qr_code_url | TEXT NULL | SUNAT QR code URL |
| rejection_reason | TEXT NULL | SUNAT rejection message if status=REJECTED |
| nubefact_id | VARCHAR(100) NULL | Nubefact internal document ID |
| pdf_url | TEXT NULL | S3 URL of generated invoice PDF |
| created_by | UUID FK | User who created the invoice |
| voided_at | TIMESTAMP NULL | Voiding timestamp if applicable |

Enabled filters on Master Transaction Table: doc_type, status, payment_status, date range, entity, series, currency. Sortable by date, total, entity name.

## 4.10 Payroll / Planilla (Peru)

### Peruvian Payroll Obligations — Calculation Reference

| Concept | Rate / Rule | Employer Pays | Employee Pays |
| --- | --- | --- | --- |
| Sueldo Base | As per contract | — | — |
| Horas Extra (25%) | 25% of hourly rate for first 2 hours daily | Yes (employer cost) | — |
| Horas Extra (35%) | 35% beyond 2 hours/day | Yes | — |
| Essalud | 9% of gross salary | Yes | — |
| AFP Integra / Prima / Profuturo | ~10% + commission (~1.5%) + insurance (~1.7%) — varies | — | Yes |
| ONP (System Nacional de Pensiones) | 13% of gross salary (alternative to AFP) | — | Yes |
| Quinta Categoría (IR) | Progressive: 0–8 UIT=0%, 8–31 UIT=8%, 31–45 UIT=14%… | Withhold & remit | Borne by employee |
| CTS (Compensación) | 1 monthly salary per year, paid in May & Nov (0.5 each) | Yes | — |
| Gratificación (Fiestas Patrias) | 1 monthly salary + 9% Essalud bonus in July | Yes | — |
| Gratificación (Navidad) | 1 monthly salary + 9% Essalud bonus in December | Yes | — |
| Vacaciones | 30 calendar days per year accrual; provision monthly | Yes (provision) | — |
| SCTR (if applicable) | Varies by risk level — bakery operations may require | Yes | — |

### Payroll Entity Design

- Employee: id, full_name, DNI, CUSPP (AFP code), contract_type (INDEFINIDO|PLAZO_FIJO|PART_TIME), hire_date, base_salary, position, department, pension_system (AFP|ONP), afp_id.

- PayPeriod: id, period_type (MONTHLY|QUINCENA), year, month, status (OPEN|PROCESSED|PAID|CLOSED).

- Payslip: id, employee_id, period_id, gross_salary, all_deductions JSONB, all_additions JSONB, net_salary, igv_5ta_withheld, essalud_employer, cts_provision, vacation_provision, employer_total_cost.

- LeavRecord: employee_id, leave_type, start_date, end_date, days_taken, approved_by.

- OvertimeRecord: employee_id, date, hours_worked, regular_hours, overtime_25, overtime_35, approved_by.

### Compliance Configurability

All rates and thresholds (AFP rates, UIT value, ONP rate, Essalud rate) are stored in a system_config table with effective dates. Updates to Peruvian tax law require only config changes, not code changes.

## 4.11 Accounting & Finance

The accounting module is a double-entry general ledger that automatically receives journal entries from all transacting modules. It produces P&L, Balance Sheet, and Cash Flow on demand.

### Journal Entry Generation — Module Mapping

| Transaction Event | Debit Account | Credit Account | Amount |
| --- | --- | --- | --- |
| Purchase receipt (ingredient) | 60 Compras / Inventario | 42 Proveedores | PO line total |
| IGV on purchase | 40 IGV Crédito Fiscal | 42 Proveedores | IGV amount |
| Payment to supplier | 42 Proveedores | 10/104 Banco/Caja | Payment amount |
| Sales invoice (factura/boleta) | 12 Clientes | 70 Ventas | Sale subtotal |
| IGV on sale | 12 Clientes | 40 IGV Débito Fiscal | IGV amount |
| Payment received from customer | 10/104 Banco/Caja | 12 Clientes | Payment amount |
| Production ingredient consumption | 61 Variación Existencias | 20 Materias Primas | WAC cost |
| Finished good produced | 21 Productos Terminados | 71 Variación Producción | Standard production cost |
| Payroll gross salary | 62 Remuneraciones | 41 Remuneraciones por Pagar | Gross salary |
| Essalud employer contribution | 62 Cargas Sociales | 40 Tributos por Pagar | 9% × gross |
| CTS provision | 62 Beneficios Sociales | 41 CTS Provision | Monthly provision |
| Inventory adjustment (write-off) | 65 Gastos Diversos | 20 Materias Primas | Cost value |
| Waste (production) | 69 Costos de Producción Pérdidas | 61 Variación Existencias | WAC cost of waste |
| Depreciation (assets) | 68 Valuación y Deterioro | 39 Depreciación Acumulada | Monthly depreciation |
| Credit note issued | 70 Ventas (reversal) | 12 Clientes | Credit note amount |

# 5. Core Workflows

## 5.1 B2B Order-to-Cash Workflow

| Step | Actor | Action | System Event |
| --- | --- | --- | --- |
| 1 | B2B Customer / Sales Agent | Places order via portal or Sales Agent creates order in CRM | order.created (status=DRAFT) |
| 2 | System | Resolves customer-specific pricing from active price agreement | pricing.resolved |
| 3 | Sales Manager | Reviews and confirms order | order.confirmed (status=CONFIRMED) |
| 4 | System | Checks product availability; reserves inventory | inventory.reserved |
| 5 | System | Creates production order suggestion if stock insufficient | production.suggested |
| 6 | Production Staff | Executes production order | production.completed |
| 7 | Warehouse | Picks and packs order | order.packed (status=READY_FOR_DISPATCH) |
| 8 | System | Generates Guía de Remisión; sends to Nubefact | remision.issued |
| 9 | Driver | Delivers order; updates delivery status | delivery.completed |
| 10 | System | Generates Factura Electrónica; sends to Nubefact/SUNAT | invoice.issued |
| 11 | System | Posts receivables journal entry; updates AR aging | ar.posted |
| 12 | Finance Manager | Records payment received; reconciles | payment.received; ar.cleared |

## 5.2 Procurement-to-Pay Workflow

| Step | Actor | Action | System Event |
| --- | --- | --- | --- |
| 1 | System / Procurement | Reorder rule fires or manual requisition created | po.requisition |
| 2 | Procurement Officer | Creates PO from supplier price list | po.created (DRAFT) |
| 3 | Procurement Officer | Submits PO for approval | po.submitted (PENDING_APPROVAL) |
| 4 | OPS_MGR | Approves or rejects PO | po.approved / po.rejected |
| 5 | Procurement Officer | Sends PO to supplier (email or portal) | po.sent |
| 6 | Warehouse Staff | Receives goods; creates Goods Receipt Note per shipment | grn.created |
| 7 | System | Updates stock levels using WAC; creates batch records if applicable | stock.updated |
| 8 | Accountant | Receives supplier invoice; performs 3-way match | invoice.matched / invoice.disputed |
| 9 | Accountant | Posts supplier invoice to AP | ap.posted |
| 10 | Finance Manager | Schedules and processes payment | payment.disbursed |
| 11 | System | Marks AP entry as paid; updates supplier payment history | ap.cleared |

## 5.3 Daily Production Workflow

| Step | Actor | Action | System Event |
| --- | --- | --- | --- |
| 1 | System (AI Engine) | Generates production plan based on confirmed orders + forecast | plan.generated |
| 2 | OPS_MGR / Production Planner | Reviews plan; adjusts quantities; confirms production orders | production_order.confirmed |
| 3 | System | Auto-deducts ingredient quantities from available stock (reservation) | inventory.reserved |
| 4 | System | Checks if reserved quantities breach safety stock; alerts if yes | stock.alert (optional) |
| 5 | Production Staff | Executes production; enters actual quantities at completion | production_order.completed |
| 6 | System | Computes variance; posts production consumption journal entry | inventory.consumed; variance.logged |
| 7 | Production Staff | Logs waste with type and reason | waste.logged |
| 8 | System | Posts waste journal entry (cost to expense) | waste.posted |
| 9 | Warehouse | Receives finished goods into warehouse (if stored) | finished_goods.received |

## 5.4 Period Closing Workflow

- Procurement Officer confirms all pending purchase invoices are matched and posted.

- Accountant posts any manual journal entries (e.g., depreciation, prepayments, provisions).

- System runs automated IGV reconciliation: IGV Débito − IGV Crédito = net IGV payable.

- System generates P&L draft; Finance Manager reviews.

- Finance Manager runs bank reconciliation for all bank accounts.

- Finance Manager runs AR and AP aging; writes off uncollectible balances if approved.

- Payroll period is finalized and posted to GL.

- Finance Manager locks the period (prevents further posting to closed period).

- System generates final P&L, Balance Sheet, and Cash Flow statements.

- Exporting to SUNAT's PLE (Programa de Libros Electrónicos) format for applicable registers.

# 6. Full Data Model

The following tables define the core PostgreSQL schema. UUIDs are used as primary keys throughout. All tables include created_at TIMESTAMPTZ DEFAULT NOW(), updated_at TIMESTAMPTZ, and created_by UUID FK users(id). Soft deletes use deleted_at TIMESTAMPTZ NULL.

## 6.1 Core Schema Tables

### users

| Column | Type | Constraints |
| --- | --- | --- |
| id | UUID | PK, DEFAULT gen_random_uuid() |
| email | VARCHAR(255) | UNIQUE NOT NULL |
| password_hash | VARCHAR(255) | NOT NULL |
| full_name | VARCHAR(200) | NOT NULL |
| roles | TEXT[] | NOT NULL DEFAULT '{}' |
| is_active | BOOLEAN | NOT NULL DEFAULT TRUE |
| last_login_at | TIMESTAMPTZ | NULL |
| mfa_secret | TEXT | NULL (TOTP for admin roles) |
| refresh_token_hash | VARCHAR(255) | NULL |

### ingredients

| Column | Type | Constraints |
| --- | --- | --- |
| id | UUID | PK |
| sku | VARCHAR(50) | UNIQUE NOT NULL |
| name | VARCHAR(200) | NOT NULL |
| category | VARCHAR(100) | NOT NULL (flour¦sugar¦fat¦dairy¦egg¦flavoring¦packaging¦other) |
| base_uom | VARCHAR(20) | NOT NULL (kg¦litre¦unit¦g¦ml) |
| avg_cost_pen | DECIMAL(14,6) | NOT NULL DEFAULT 0 — WAC |
| is_perishable | BOOLEAN | NOT NULL DEFAULT FALSE |
| shelf_life_days | INTEGER | NULL |
| is_active | BOOLEAN | NOT NULL DEFAULT TRUE |
| allergen_flags | TEXT[] | NULL (gluten¦dairy¦egg¦nut¦soy) |

### warehouses

| Column | Type | Constraints |
| --- | --- | --- |
| id | UUID | PK |
| name | VARCHAR(100) | NOT NULL |
| type | ENUM | raw_material¦finished_goods¦packaging¦general |
| address | TEXT | NULL |
| is_active | BOOLEAN | DEFAULT TRUE |

### stock_levels

| Column | Type | Constraints |
| --- | --- | --- |
| id | UUID | PK |
| ingredient_id | UUID | FK ingredients(id) |
| warehouse_id | UUID | FK warehouses(id) |
| qty_on_hand | DECIMAL(14,4) | NOT NULL DEFAULT 0 |
| qty_reserved | DECIMAL(14,4) | NOT NULL DEFAULT 0 |
| qty_available | DECIMAL(14,4) | GENERATED ALWAYS AS (qty_on_hand - qty_reserved) |
| avg_cost_pen | DECIMAL(14,6) | NOT NULL DEFAULT 0 |
| last_movement_at | TIMESTAMPTZ | NULL |
| UNIQUE | (ingredient_id, warehouse_id) |  |

### stock_movements

| Column | Type | Constraints |
| --- | --- | --- |
| id | UUID | PK |
| type | ENUM | purchase_receipt¦production_consumption¦waste¦adjustment¦transfer_in¦transfer_out¦return¦opening_balance |
| ref_doc_type | VARCHAR(50) | NULL (po_id¦production_order_id¦adjustment_id) |
| ref_doc_id | UUID | NULL |
| ingredient_id | UUID | FK |
| warehouse_id | UUID | FK |
| batch_id | UUID | FK batches(id) NULL |
| qty_in | DECIMAL(14,4) | NOT NULL DEFAULT 0 |
| qty_out | DECIMAL(14,4) | NOT NULL DEFAULT 0 |
| unit_cost_pen | DECIMAL(14,6) | NOT NULL |
| total_cost_pen | DECIMAL(14,4) | NOT NULL |
| balance_after | DECIMAL(14,4) | NOT NULL |
| notes | TEXT | NULL |
| journal_entry_id | UUID | FK journal_entries(id) NULL |

### recipes

| Column | Type | Constraints |
| --- | --- | --- |
| id | UUID | PK |
| product_id | UUID | FK products(id) |
| version | INTEGER | NOT NULL DEFAULT 1 |
| effective_from | DATE | NOT NULL |
| effective_to | DATE | NULL — open-ended if NULL |
| yield_qty | DECIMAL(10,4) | NOT NULL |
| yield_uom | VARCHAR(20) | NOT NULL |
| status | ENUM | draft¦active¦archived |
| change_reason | TEXT | NULL |
| approved_by | UUID | FK users(id) NULL |
| UNIQUE | (product_id, version) |  |

### bom_lines

| Column | Type | Constraints |
| --- | --- | --- |
| id | UUID | PK |
| recipe_id | UUID | FK recipes(id) |
| ingredient_id | UUID | FK ingredients(id) |
| qty_required | DECIMAL(14,6) | NOT NULL |
| uom | VARCHAR(20) | NOT NULL |
| waste_factor_pct | DECIMAL(5,2) | NOT NULL DEFAULT 0 |
| notes | TEXT | NULL |

### production_orders

| Column | Type | Constraints |
| --- | --- | --- |
| id | UUID | PK |
| recipe_id | UUID | FK recipes(id) |
| recipe_version | INTEGER | NOT NULL — snapshot at creation |
| planned_qty | DECIMAL(10,4) | NOT NULL |
| actual_qty | DECIMAL(10,4) | NULL |
| status | ENUM | draft¦confirmed¦in_progress¦completed¦cancelled |
| scheduled_date | DATE | NOT NULL |
| shift | VARCHAR(20) | NULL (morning¦afternoon¦night) |
| linked_sales_order_ids | UUID[] | NOT NULL DEFAULT '{}' |
| started_at | TIMESTAMPTZ | NULL |
| completed_at | TIMESTAMPTZ | NULL |
| notes | TEXT | NULL |

### suppliers

| Column | Type | Constraints |
| --- | --- | --- |
| id | UUID | PK |
| business_name | VARCHAR(300) | NOT NULL |
| ruc | VARCHAR(11) | UNIQUE NOT NULL |
| contact_name | VARCHAR(200) | NULL |
| email | VARCHAR(255) | NULL |
| phone | VARCHAR(20) | NULL |
| address | TEXT | NULL |
| payment_terms_days | INTEGER | NOT NULL DEFAULT 30 |
| currency | CHAR(3) | NOT NULL DEFAULT 'PEN' |
| rating | SMALLINT | NULL CHECK 1–5 |
| is_active | BOOLEAN | NOT NULL DEFAULT TRUE |

### purchase_orders

| Column | Type | Constraints |
| --- | --- | --- |
| id | UUID | PK |
| po_number | VARCHAR(20) | UNIQUE NOT NULL — auto-generated |
| supplier_id | UUID | FK |
| status | ENUM | draft¦pending_approval¦approved¦sent¦partial_received¦fully_received¦invoiced¦paid¦cancelled |
| currency | CHAR(3) | NOT NULL DEFAULT 'PEN' |
| exchange_rate | DECIMAL(8,4) | NOT NULL DEFAULT 1 |
| subtotal_pen | DECIMAL(14,4) | COMPUTED |
| igv_pen | DECIMAL(14,4) | COMPUTED |
| total_pen | DECIMAL(14,4) | COMPUTED |
| expected_delivery_date | DATE | NULL |
| approved_by | UUID | FK users NULL |
| approved_at | TIMESTAMPTZ | NULL |
| notes | TEXT | NULL |

### customers

| Column | Type | Constraints |
| --- | --- | --- |
| id | UUID | PK |
| type | ENUM | B2C¦B2B NOT NULL |
| display_name | VARCHAR(300) | NOT NULL |
| doc_type | ENUM | DNI¦RUC¦CE¦PASAPORTE |
| doc_number | VARCHAR(20) | UNIQUE NOT NULL |
| email | VARCHAR(255) | NULL |
| phone | VARCHAR(20) | NULL |
| credit_limit_pen | DECIMAL(14,4) | NOT NULL DEFAULT 0 |
| credit_used_pen | DECIMAL(14,4) | COMPUTED via AR |
| payment_terms_days | INTEGER | NOT NULL DEFAULT 0 |
| assigned_sales_agent_id | UUID | FK users NULL |
| is_active | BOOLEAN | NOT NULL DEFAULT TRUE |

### products

| Column | Type | Constraints |
| --- | --- | --- |
| id | UUID | PK |
| sku | VARCHAR(50) | UNIQUE NOT NULL |
| name | VARCHAR(200) | NOT NULL |
| category_id | UUID | FK product_categories(id) |
| base_price_pen | DECIMAL(12,4) | NOT NULL |
| tax_class | ENUM | TAXABLE_IGV18¦EXEMPT¦EXPORT |
| active_recipe_id | UUID | FK recipes NULL |
| unit_of_sale | VARCHAR(20) | NOT NULL DEFAULT 'unit' |
| is_active | BOOLEAN | NOT NULL DEFAULT TRUE |
| is_b2c_visible | BOOLEAN | NOT NULL DEFAULT TRUE |
| is_b2b_visible | BOOLEAN | NOT NULL DEFAULT TRUE |
| min_order_qty | DECIMAL(10,2) | NOT NULL DEFAULT 1 |
| metadata | JSONB | NULL |

### sales_orders

| Column | Type | Constraints |
| --- | --- | --- |
| id | UUID | PK |
| order_number | VARCHAR(20) | UNIQUE NOT NULL |
| customer_id | UUID | FK |
| channel | ENUM | ecommerce¦b2b_portal¦sales_agent¦in_store |
| status | ENUM | Full lifecycle — see Section 4.7 |
| subtotal_pen | DECIMAL(14,4) | NOT NULL |
| igv_pen | DECIMAL(14,4) | NOT NULL |
| total_pen | DECIMAL(14,4) | NOT NULL |
| currency | CHAR(3) | NOT NULL DEFAULT 'PEN' |
| delivery_address_id | UUID | FK customer_addresses NULL |
| delivery_date | DATE | NULL |
| invoice_id | UUID | FK invoices NULL |
| payment_status | ENUM | UNPAID¦PARTIAL¦PAID |
| notes | TEXT | NULL |

### invoices (Master Transaction Table)

Full schema defined in Section 4.9 Electronic Invoicing. Additional indexes:

- INDEX ON invoices(doc_type, status, issue_date DESC)

- INDEX ON invoices(entity_id, entity_type)

- INDEX ON invoices(payment_status, payment_due_date) WHERE payment_status != 'PAID'

### journal_entries

| Column | Type | Constraints |
| --- | --- | --- |
| id | UUID | PK |
| entry_number | VARCHAR(20) | UNIQUE NOT NULL |
| entry_date | DATE | NOT NULL |
| period_id | UUID | FK accounting_periods(id) |
| description | TEXT | NOT NULL |
| source_module | VARCHAR(50) | NOT NULL (sales¦procurement¦production¦payroll¦manual) |
| source_doc_id | UUID | NULL |
| status | ENUM | DRAFT¦POSTED¦REVERSED |
| total_debit | DECIMAL(14,4) | NOT NULL |
| total_credit | DECIMAL(14,4) | NOT NULL |
| CHECK | (total_debit = total_credit) | Ensures double-entry balance |

### journal_lines

| Column | Type | Constraints |
| --- | --- | --- |
| id | UUID | PK |
| entry_id | UUID | FK journal_entries(id) |
| account_id | UUID | FK chart_of_accounts(id) |
| debit | DECIMAL(14,4) | NOT NULL DEFAULT 0 |
| credit | DECIMAL(14,4) | NOT NULL DEFAULT 0 |
| cost_center_id | UUID | FK cost_centers NULL |
| description | TEXT | NULL |
| CHECK | (debit = 0 OR credit = 0) | No mixed debit/credit on single line |

## 6.2 Key Relationships Diagram (Textual)

Primary entity relationships (abbreviated for readability):

users ──< sales_orders (created_by)

customers ──< sales_orders ──< sales_order_lines >── products

products >── product_categories

products >── recipes ──< bom_lines >── ingredients

production_orders >── recipes

production_orders ──< production_consumption_lines >── ingredients

suppliers ──< purchase_orders ──< po_lines >── ingredients

purchase_orders ──< goods_receipt_notes ──< grn_lines >── stock_movements

sales_orders >── invoices

invoices ──< invoice_lines >── products

invoices ──< credit_notes (linked_credit_note_ids)

journal_entries ──< journal_lines >── chart_of_accounts

stock_movements >── ingredients, warehouses, batches

employees >── payslips >── pay_periods

# 7. Accounting Engine & Chart of Accounts (Peru-Aligned)

The chart of accounts follows the Plan Contable General Empresarial (PCGE) which is mandatory for entities in Peru. The ERP uses 2–4 digit account codes with sub-accounts as needed.

## 7.1 Chart of Accounts (PCGE-Aligned)

| Code | Account Name | Type | Normal Balance | ERP Usage |
| --- | --- | --- | --- | --- |
| 10 | Efectivo y Equivalentes de Efectivo | Asset | Debit | Cash and bank accounts |
| 104 | Cuentas Corrientes en Instituciones Financieras | Asset | Debit | Bank account sub-accounts per bank |
| 106 | Cuentas Corrientes en Instituciones Financieras ME | Asset | Debit | USD bank accounts |
| 12 | Cuentas por Cobrar Comerciales — Terceros | Asset | Debit | Customer AR (facturas + boletas) |
| 121 | Facturas, boletas y otros comprobantes por cobrar | Asset | Debit | Invoiced amounts outstanding |
| 20 | Mercaderías | Asset | Debit | Purchased-for-resale inventory |
| 21 | Productos Terminados | Asset | Debit | Finished bakery goods inventory |
| 24 | Materias Primas | Asset | Debit | Raw ingredient inventory |
| 25 | Materiales Auxiliares, Suministros y Repuestos | Asset | Debit | Packaging and supplies |
| 33 | Inmuebles, Maquinaria y Equipo | Asset | Debit | Fixed assets (ovens, mixers) |
| 39 | Depreciación, Amortización y Agotamiento Acumulados | Contra-Asset | Credit | Accumulated depreciation |
| 40 | Tributos, Contraprestaciones y Aportes al Sistema | Liability | Credit | Tax liabilities |
| 401 | Gobierno Nacional — IGV | Liability | Credit | IGV payable/receivable net |
| 4011 | IGV — Cuenta Propia (Débito) | Liability | Credit | IGV from sales (output tax) |
| 4012 | IGV — Crédito Fiscal (Crédito) | Asset | Debit | IGV from purchases (input tax) |
| 403 | Essalud | Liability | Credit | Employer Essalud contributions payable |
| 407 | AFP / ONP | Liability | Credit | Pension contributions payable |
| 41 | Remuneraciones y Participaciones por Pagar | Liability | Credit | Salary and benefit payables |
| 415 | Beneficios Sociales — CTS | Liability | Credit | CTS provision |
| 42 | Cuentas por Pagar Comerciales — Terceros | Liability | Credit | Supplier AP |
| 421 | Facturas, boletas y otros comprobantes por pagar | Liability | Credit | Supplier invoices outstanding |
| 46 | Cuentas por Pagar Diversas — Terceros | Liability | Credit | Miscellaneous payables |
| 50 | Capital | Equity | Credit | Paid-in capital |
| 59 | Resultados Acumulados | Equity | Credit | Retained earnings |
| 60 | Compras | Expense | Debit | Purchases of ingredients (cleared to inventory) |
| 61 | Variación de Existencias | Expense/Income | Debit/Credit | Inventory movement contra-account |
| 62 | Gastos de Personal, Directores y Gerentes | Expense | Debit | Payroll and benefits expense |
| 65 | Otros Gastos de Gestión | Expense | Debit | Admin expenses, waste write-offs |
| 67 | Gastos Financieros | Expense | Debit | Bank charges, interest |
| 68 | Valuación y Deterioro de Activos y Provisiones | Expense | Debit | Depreciation, impairment |
| 69 | Costo de Ventas | Expense | Debit | COGS including production losses |
| 70 | Ventas | Revenue | Credit | Sales revenue (net of IGV) |
| 71 | Variación de la Producción Almacenada | Revenue | Credit | Production value added to inventory |
| 75 | Otros Ingresos de Gestión | Revenue | Credit | Miscellaneous income |
| 77 | Ingresos Financieros | Revenue | Credit | Interest received, FX gains |

## 7.2 IGV Tracking Logic

- All sales transactions split the amount into subtotal (base) and IGV (18%) before posting.

- Account 4011 accumulates IGV charged on sales (output tax).

- Account 4012 accumulates IGV paid on purchases (input tax / crédito fiscal).

- Monthly IGV liquidation: IF 4011 > 4012: net IGV payable is transferred to 401 (tributos por pagar); paid to SUNAT by the 16th of the following month.

- IF 4012 > 4011: crédito fiscal carries forward to next period; no refund until export certification.

- System generates a monthly IGV summary report formatted for PDT 621 compliance.

## 7.3 Financial Statements Generation

### P&L (Estado de Resultados)

The P&L is generated by querying account balances within a selected date range for all revenue (7x) and expense (6x) accounts, grouped by account class. Gross margin is computed as Revenue − COGS (69). Operating profit excludes financial items (67, 77).

### Balance Sheet (Estado de Situación Financiera)

Snapshot at period-end of all asset, liability, and equity account balances. Equation verified: Total Assets = Total Liabilities + Equity. Any imbalance triggers an automated alert to the accountant.

### Cash Flow Statement

Indirect method: starts from net income, adjusts for non-cash items (depreciation, provisions), then adds operating, investing, and financing cash movements derived from bank account sub-accounts (104, 106).

## 7.4 AR and AP Aging

| Bucket | Days Outstanding | AR Action | AP Action |
| --- | --- | --- | --- |
| Current | 0–30 days | Standard monitoring | Within payment terms |
| 30–60 days | 31–60 days | Automated reminder email/WhatsApp | Consider early payment discount |
| 60–90 days | 61–90 days | Sales Manager alert; credit limit review | Escalate to Finance Manager |
| 90–120 days | 91–120 days | Credit hold on future orders | Supplier dispute investigation |
| >120 days | 121+ days | Legal escalation; provision for bad debt | Reconciliation required |

## 7.5 Bank Reconciliation

The bank reconciliation module compares bank statement transactions (imported via CSV or OFX) against journal_lines on bank accounts (104/106). Unmatched items are flagged for manual review. The reconciliation report shows:

- Book balance (GL balance for the bank account)

- Statement balance (imported from bank)

- Outstanding deposits (in GL but not yet in statement)

- Outstanding checks/transfers (in GL but not cleared)

- Statement items not in GL (bank charges, interest — auto-create journal entries)

# 8. API Design (REST + Auth)

## 8.1 Authentication Model

- JWT (RS256) for all internal and external API clients. Access tokens expire in 15 minutes. Refresh tokens expire in 7 days, stored as HTTP-only cookies.

- B2B/B2C customers receive customer-scoped tokens that restrict access to customer-specific endpoints only.

- API keys (static, SHA-256 hashed) for machine-to-machine integrations (Nubefact, payment gateway callbacks).

- Rate limiting: 100 req/min per IP for public endpoints; 1000 req/min per authenticated user.

- All requests must include: Authorization: Bearer {token} and X-Request-ID: {uuid} headers.

## 8.2 Base URL Convention

Internal API:  https://api.victorsdou.pe/v1/{module}/{resource}

Public API:    https://api.victorsdou.pe/public/v1/{resource}

Webhook:       https://api.victorsdou.pe/webhooks/{provider}

## 8.3 Core Endpoint List

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /v1/auth/login | None | Exchange credentials for JWT tokens |
| POST | /v1/auth/refresh | Refresh Cookie | Issue new access token |
| POST | /v1/auth/logout | Bearer | Revoke refresh token |
| GET | /v1/inventory/ingredients | WAREHOUSE+ | List ingredients with stock levels |
| GET | /v1/inventory/ingredients/:id/movements | WAREHOUSE+ | Stock movement history for ingredient |
| POST | /v1/inventory/movements | WAREHOUSE | Create manual stock movement (adjustment) |
| GET | /v1/inventory/reorder-alerts | OPS_MGR+ | List ingredients below reorder point |
| GET | /v1/inventory/batches | WAREHOUSE+ | List batches with expiry info |
| GET | /v1/production/orders | PRODUCTION+ | List production orders with filters |
| POST | /v1/production/orders | OPS_MGR | Create production order |
| PATCH | /v1/production/orders/:id/status | PRODUCTION+ | Update production order status |
| POST | /v1/production/orders/:id/complete | PRODUCTION | Complete order; post consumption |
| POST | /v1/production/orders/:id/waste | PRODUCTION | Log waste against production order |
| GET | /v1/recipes | OPS_MGR+ | List recipes with version history |
| POST | /v1/recipes | OPS_MGR | Create new recipe version |
| GET | /v1/recipes/:id/bom | OPS_MGR+ | Get full BOM for recipe |
| GET | /v1/procurement/purchase-orders | PROCUREMENT+ | List POs with filters |
| POST | /v1/procurement/purchase-orders | PROCUREMENT | Create PO |
| PATCH | /v1/procurement/purchase-orders/:id/approve | OPS_MGR | Approve/reject PO |
| POST | /v1/procurement/purchase-orders/:id/receive | WAREHOUSE | Record goods receipt (GRN) |
| POST | /v1/procurement/supplier-invoices | ACCOUNTANT | Record and match supplier invoice |
| GET | /v1/suppliers | PROCUREMENT+ | List suppliers |
| POST | /v1/suppliers | PROCUREMENT | Create supplier |
| GET | /v1/suppliers/:id/performance | OPS_MGR+ | Supplier performance metrics |
| GET | /v1/customers | SALES_AGENT+ | List customers with filters |
| POST | /v1/customers | SALES_AGENT | Create customer |
| GET | /v1/customers/:id/price-agreements | SALES_MGR+ | Get active price agreements |
| POST | /v1/customers/:id/price-agreements | SALES_MGR | Create price agreement |
| GET | /v1/sales-orders | SALES_AGENT+ | List sales orders |
| POST | /v1/sales-orders | SALES_AGENT | Create sales order |
| PATCH | /v1/sales-orders/:id/confirm | SALES_MGR | Confirm order |
| GET | /v1/sales-orders/:id/price-preview | SALES_AGENT+ | Preview pricing before order creation |
| GET | /v1/products | All auth | List products with filters |
| POST | /v1/products | OPS_MGR | Create product |
| PATCH | /v1/products/:id | OPS_MGR | Update product |
| GET | /public/v1/catalog | None (cached) | Public product catalog |
| GET | /public/v1/catalog/:sku | None | Single product detail |
| POST | /public/v1/orders | CUSTOMER_B2C JWT | Place B2C order |
| GET | /public/v1/orders/:id | CUSTOMER JWT | Track order status |
| GET | /public/v1/orders/:id/invoice | CUSTOMER JWT | Download invoice PDF |
| POST | /public/v1/b2b/orders | CUSTOMER_B2B JWT | Place B2B order (uses negotiated pricing) |
| GET | /public/v1/b2b/price-list | CUSTOMER_B2B JWT | Retrieve negotiated product/price list |
| POST | /v1/invoices | FINANCE_MGR+ | Create and submit invoice to Nubefact |
| GET | /v1/invoices | ACCOUNTANT+ | List invoices (Master Transaction Table) |
| POST | /v1/invoices/:id/credit-note | FINANCE_MGR | Issue nota de credito |
| GET | /v1/invoices/:id/pdf | ACCOUNTANT+ | Download invoice PDF |
| GET | /v1/accounting/trial-balance | ACCOUNTANT+ | Trial balance for period |
| POST | /v1/accounting/journal-entries | ACCOUNTANT | Manual journal entry |
| GET | /v1/accounting/reports/pl | FINANCE_MGR+ | P&L for date range |
| GET | /v1/accounting/reports/balance-sheet | FINANCE_MGR+ | Balance sheet at date |
| GET | /v1/accounting/reports/cash-flow | FINANCE_MGR+ | Cash flow statement |
| GET | /v1/accounting/ar-aging | FINANCE_MGR+ | Accounts receivable aging |
| GET | /v1/accounting/ap-aging | FINANCE_MGR+ | Accounts payable aging |
| GET | /v1/delivery/routes | OPS_MGR+ | List delivery routes |
| POST | /v1/delivery/routes | OPS_MGR | Create delivery route |
| PATCH | /v1/delivery/routes/:id/jobs/:jobId/status | DRIVER | Update delivery job status |
| GET | /v1/ai/forecasts/current | OPS_MGR+ | Current 12-month forecast |
| POST | /v1/ai/forecasts/run | OPS_MGR | Trigger forecast recalculation |
| PATCH | /v1/ai/forecasts/:id/override | OPS_MGR | Manual override with lock |
| GET | /v1/ai/production-plan/suggest | OPS_MGR | Get AI production plan suggestion |
| GET | /v1/payroll/employees | FINANCE_MGR+ | List employees |
| POST | /v1/payroll/periods/:id/process | FINANCE_MGR | Process payroll for period |
| GET | /v1/payroll/periods/:id/payslips | FINANCE_MGR+ | List payslips for period |
| POST | /webhooks/nubefact | API Key | Receive CDR status callback from Nubefact |
| POST | /webhooks/payment-gateway | API Key | Receive payment confirmation |

## 8.4 Example Payloads

### POST /v1/sales-orders — Create Sales Order

// Request

{

"customer_id": "a1b2c3d4-...",

"channel": "sales_agent",

"delivery_date": "2026-02-20",

"delivery_address_id": "f9e8d7c6-...",

"lines": [

{

"product_id": "prod-001-uuid",

"qty": 50,

"notes": "No sesame"

},

{

"product_id": "prod-007-uuid",

"qty": 100

}

],

"notes": "B2B order - Empresa ABC"

}

// Response 201 Created

{

"order_id": "ord-2026-00451",

"order_number": "OV-2026-00451",

"status": "DRAFT",

"pricing": {

"subtotal_pen": 450.00,

"igv_pen": 81.00,

"total_pen": 531.00,

"lines": [

{ "product_id": "prod-001-uuid", "unit_price": 5.50, "qty": 50,

"line_total": 275.00, "pricing_source": "PRICE_AGREEMENT" },

{ "product_id": "prod-007-uuid", "unit_price": 1.75, "qty": 100,

"line_total": 175.00, "pricing_source": "STANDARD_LIST" }

]

}

}

### POST /v1/invoices — Create Invoice

// Request

{

"doc_type": "FACTURA",

"sales_order_id": "ord-2026-00451",

"series": "F001",

"issue_date": "2026-02-20",

"payment_due_date": "2026-03-07",

"currency": "PEN"

}

// Response 201 Created

{

"invoice_id": "inv-uuid",

"series": "F001",

"correlative": "00000451",

"status": "SENT",

"nubefact_id": "NF-12345678",

"hash_cpe": "abc123...",

"pdf_url": "https://cdn.victorsdou.pe/invoices/F001-00000451.pdf",

"qr_code_url": "https://ww1.sunat.gob.pe/ol-ti-itcpgem-sqa/linkQR?..."

}

### GET /public/v1/b2b/price-list — B2B Price List

// Response 200 — filtered to customer's approved SKUs + negotiated prices

{

"customer_id": "a1b2c3d4-...",

"effective_date": "2026-02-17",

"products": [

{

"sku": "PAN-001",

"name": "Pan Francés",

"unit_price_pen": 0.20,

"unit_price_excl_igv": 0.1695,

"min_order_qty": 100,

"unit_of_sale": "unit",

"pricing_type": "FIXED_PRICE",

"agreement_valid_until": "2026-06-30"

}

]

}

# 9. External Integrations

## 9.1 Nubefact / SUNAT Electronic Invoicing

### Integration Architecture

- VictorOS acts as a Facturador Electrónico via Nubefact (PSE — Proveedor de Servicios Electrónicos).

- All CPEs (Comprobantes de Pago Electrónicos) are digitally signed using the company's private key (X.509 certificate from SUNAT).

- VictorOS signs the XML, sends to Nubefact API, Nubefact forwards to SUNAT OSE for validation and returns CDR.

- CDR (Constancia de Recepción) is stored in the invoices table as cdr_response JSONB.

### Invoice Submission Flow

- User triggers invoice creation via API (POST /v1/invoices).

- System generates UBL 2.1 XML following SUNAT schema for the document type.

- System signs XML using company private key (RSA-SHA256).

- Background job (BullMQ) sends signed XML to Nubefact API.

- Nubefact validates XML, submits to SUNAT, returns CDR with status code.

- VictorOS processes CDR: updates invoice status (ACCEPTED or REJECTED), stores hash and QR URL.

- If REJECTED: stores rejection reason; alerts Finance Manager; prevents further posting until resolved.

- On acceptance: generates PDF representation of invoice; uploads to S3; sends to customer via email.

### SUNAT Compliance Requirements

- Facturas: must be issued within 3 days of service/delivery date.

- Boletas: issued at point of sale; no deadline constraint.

- Voiding (Baja): Facturas must be voided before the 3rd business day of the following month.

- Daily Summary (Resumen Diario): Boletas must be batched into a Resumen Diario and submitted to SUNAT by 23:59 each day.

- VictorOS auto-generates Resumen Diario at 22:00 daily via scheduled BullMQ job.

- PLE (Libros Electrónicos): System exports Registro de Ventas (14.1) and Registro de Compras (8.1) in SUNAT TXT format.

## 9.2 Payment Gateway

| Gateway | Use Case | Integration Type |
| --- | --- | --- |
| Culqi | Credit/debit card processing for B2C e-commerce | REST API + webhook for payment confirmation |
| Niubiz (VisaNet) | Enterprise card processing for B2B | REST API |
| Yape / Plin | P2P mobile payments (B2C) | QR code generation; manual confirmation or webhook |
| Bank Transfer | B2B payments | Manual: Finance uploads confirmation; auto-match via bank statement import |
| Cash on Delivery | Direct retail + some delivery | Driver records collection; synced at end of route |

## 9.3 WhatsApp Business API

- Provider: Meta Cloud API (or Twilio as fallback).

- Triggered events: order confirmed, order dispatched (with tracking link), delivery completed, invoice available (PDF link), payment reminder (AR aging 30+), low stock alert (internal).

- Message templates are pre-approved by Meta; dynamic variables filled at runtime.

- Customer opt-in is captured at registration; opt-out respected immediately.

- WhatsApp messages are logged in a communications_log table (recipient, template, timestamp, status, error).

## 9.4 Email (Transactional)

- Provider: Amazon SES (primary) with Resend as fallback.

- Events: invoice delivery (PDF + XML attachment), PO confirmation to supplier, password reset, new user invitation, payroll notification.

- All outbound emails are templated in Handlebars; templates stored in DB.

- Bounce and complaint webhooks from SES update the communications_log.

## 9.5 E-commerce Website / Mobile App API

- The public API (Section 8.3 /public/v1/) is the only integration point for front-end teams.

- API versioning via URL path (/v1/) ensures backward compatibility.

- WebSocket endpoint (ws://api.victorsdou.pe/v1/ws) provides real-time order status updates for customer-facing apps.

- Webhook events for order lifecycle changes can be registered per customer (B2B portal integrations).

- CORS policy: allowlist of approved front-end origins; wildcard never permitted in production.

# 10. AI Forecasting & Production Planning Design

## 10.1 Forecasting Engine Architecture

The AI engine runs as a Python 3.11 FastAPI microservice, accessible only from the internal VPC. It maintains its own in-memory model state and persists forecast outputs to the primary PostgreSQL database.

## 10.2 Forecasting Model Design

### Input Data Sources

- Historical daily sales by product_id and customer_type (B2B per customer, B2C aggregated) — minimum 12 months required; 24+ months for reliable seasonality.

- B2B confirmed order calendar (forward-looking committed orders).

- Peruvian public holidays and bakery-specific seasonal events (Fiestas Patrias, Navidad, Día de la Madre, school year calendar).

- Manual overrides and locked values from previous forecast versions.

### Algorithm Stack

| Component | Algorithm | Justification |
| --- | --- | --- |
| Baseline time-series | Facebook Prophet | Handles Peruvian holiday effects, multiple seasonality (weekly + annual), missing data gracefully |
| B2B per-customer model | LightGBM Regression (features: lag sales, promo flag, contract renewal, seasonality index) | B2B demand has strong customer-level patterns; gradient boosting handles non-linearity |
| B2C aggregated model | Prophet with external regressors (holidays, promotions) | B2C aggregate is smoother; Prophet's decomposition aids communication |
| Ensemble | Weighted average (Prophet 40% + LightGBM 60%) calibrated on holdout period | Reduces individual model failure risk |
| Accuracy tracking | MAPE (Mean Absolute Percentage Error) + WMAPE for volume-weighted accuracy | MAPE reported per product per month; alert if MAPE > 25% |

### Forecast Data Entities

- ForecastRun: id, run_date, model_version, triggered_by, status (RUNNING|COMPLETED|FAILED), mape_overall, notes.

- ForecastVersion: id, run_id, period_start, period_end, label (e.g., 'Feb 2026 Baseline'), is_current, is_locked.

- ForecastLine: version_id, product_id, customer_id (NULL for B2C aggregate), forecast_month, forecast_qty, lower_bound_qty, upper_bound_qty, is_manually_overridden, lock_until_date.

- ForecastAccuracy: version_id, product_id, month, forecast_qty, actual_qty, mape, wmape, evaluated_at.

## 10.3 Manual Override & Lock Feature

Any ForecastLine can be manually overridden by OPS_MGR or SALES_MGR:

- User calls PATCH /v1/ai/forecasts/:id/override with new qty and optional lock_until_date.

- System sets is_manually_overridden = TRUE and stores the override in the ForecastLine.

- If lock_until_date is set, the model will not overwrite this value in future forecast runs until the lock date has passed.

- Locked lines are visually flagged in the UI. SUPER_ADMIN can break locks.

- Audit log records who overrode what and the original model value.

## 10.4 AI Production Planning Engine

### Inputs

- Current ForecastVersion (locked forecast for the planning horizon).

- All confirmed sales orders with delivery dates in horizon.

- Current inventory: qty_available per ingredient per warehouse.

- ReorderRules: safety_stock_qty, lead_time_days, supplier MOQs.

- Production calendar: working days, shift capacity (units/shift).

- Active BOM for each product in forecast.

### Planning Algorithm

- Explode demand: for each forecasted product × day, compute total ingredient demand using BOM (including waste factors).

- Net requirement = total ingredient demand − qty_available + safety_stock_qty.

- Time-phase requirements across the planning horizon (forward-looking by lead time).

- Suggest purchase orders: group net requirements by supplier, respecting MOQs and lead times.

- Suggest production orders: aggregate confirmed orders + B2C forecast by delivery date; group into production batches by shift capacity.

- Output a suggested production calendar (date × product × batch qty) and a purchase recommendation list.

### Output Entities

- ProductionPlanSuggestion: id, version_id, status (SUGGESTED|UNDER_REVIEW|CONFIRMED|REJECTED), generated_at.

- ProductionPlanLine: suggestion_id, product_id, production_date, suggested_qty, capacity_pct, demand_source (B2B_ORDER|FORECAST_B2C|FORECAST_B2B).

- PurchaseRecommendation: suggestion_id, ingredient_id, supplier_id, recommended_qty, recommended_order_date, estimated_delivery_date, estimated_cost_pen.

The production planner reviews the suggestion in the UI, adjusts individual lines, and confirms. Confirming a ProductionPlanSuggestion creates actual ProductionOrders and PurchaseOrder drafts in the ERP.

# 11. Reporting Layer

All reports are generated server-side and available in both UI (paginated JSON) and Excel/CSV export. High-frequency reports (sales summary, inventory snapshot) are cached in Redis for up to 5 minutes. Long-running reports (full P&L, aging) run asynchronously via BullMQ and notify the user on completion.

## 11.1 Financial Reports

| Report | Data Source | Frequency | Format |
| --- | --- | --- | --- |
| Profit & Loss Statement | journal_lines grouped by account class (6x, 7x) | On-demand / monthly | Excel, PDF |
| Balance Sheet | journal_lines snapshot at date per account | On-demand / monthly | Excel, PDF |
| Cash Flow (Indirect) | Net income ± non-cash ± working capital changes | On-demand / monthly | Excel, PDF |
| AR Aging Report | invoices with payment_status != PAID by customer | On-demand / weekly | Excel, screen |
| AP Aging Report | supplier invoices not fully paid by due date | On-demand / weekly | Excel, screen |
| IGV Summary (PDT 621) | 4011 vs 4012 balances + invoice detail | Monthly | Excel (SUNAT format) |
| Trial Balance | All account balances for period | On-demand | Excel |
| Bank Reconciliation Report | GL vs bank statement comparison | On-demand / monthly | Excel |
| Cost of Goods Sold Analysis | 69x accounts + production consumption costs | Monthly | Excel |
| Revenue by Channel / Customer | sales_orders grouped by channel and customer | On-demand | Excel, screen |

## 11.2 Operational Reports

| Report | Description | Primary Audience |
| --- | --- | --- |
| Daily Production Summary | Orders completed, units produced, waste %, ingredient consumption vs. plan | OPS_MGR, Production |
| Inventory Snapshot | Current qty_available per ingredient per warehouse with WAC cost | WAREHOUSE, OPS_MGR |
| Stock Expiry Alert Report | Batches expiring within 7/14/30 days | WAREHOUSE |
| Procurement Pipeline | Open POs by status, expected delivery dates, overdue POs | PROCUREMENT |
| Sales Performance Dashboard | Revenue by period, top 10 products, top 10 customers, channel breakdown | SALES_MGR, C-Suite |
| Customer Order History | Full order and invoice history per customer | SALES_AGENT |
| B2B Customer Spend Analysis | Monthly spend per B2B customer vs. forecast | SALES_MGR |
| Delivery Performance Report | On-time delivery %, incidents by type, driver performance | OPS_MGR |
| Forecast Accuracy Report | MAPE per product per month, model vs. actual comparison | OPS_MGR, AI team |
| Production Waste Analysis | Actual vs. theoretical waste by product, trend over time | OPS_MGR |
| Payroll Summary by Period | Gross, deductions, net, employer costs per pay period | FINANCE_MGR, HR |
| Supplier Performance Report | On-time %, price variance, invoice accuracy per supplier | PROCUREMENT |

## 11.3 Real-Time Operational Dashboard (KPIs)

- Today's confirmed orders: count and total PEN value.

- Production completion rate: actual vs. planned units for today.

- Inventory alerts: number of ingredients below reorder point.

- Active deliveries: count in-transit, completed, failed today.

- Outstanding AR > 30 days: total PEN value.

- Today's revenue: sum of invoiced amounts (PEN).

- Top 5 selling products (rolling 7-day window).

# 12. MVP Scope (8–12 Weeks)

## 12.1 MVP Philosophy

The MVP delivers a fully functional operational core that eliminates the most critical pain points: manual order management, disconnected inventory, compliance-ready invoicing, and a unified customer/supplier database. AI forecasting and payroll automation are architecturally included but feature-constrained in MVP.

## 12.2 8-Week Build Plan

| Week | Sprint Goal | Deliverables | Dependencies |
| --- | --- | --- | --- |
| 1–2 | Foundation & Auth | Project setup, Docker/Prisma, user auth (JWT), RBAC middleware, audit log framework, CI/CD pipeline | None |
| 3–4 | Inventory + Product Catalog | Ingredient CRUD, warehouse management, stock movements, WAC costing engine, product catalog, UOM conversions, reorder rules | Week 1-2 |
| 4–5 | Supplier CRM + Procurement | Supplier CRUD, purchase orders (draft→approved→received), GRN creation, 3-way match, AP posting to GL skeleton | Week 3-4 |
| 5–6 | Customer CRM + Sales Orders | Customer CRUD (B2B+B2C), price agreements, order creation, order lifecycle (draft→confirmed→dispatched), pricing resolution engine | Week 3-5 |
| 6–7 | Electronic Invoicing | Nubefact integration, Factura + Boleta issuance, CDR handling, Nota de Crédito, Master Transaction Table API, PDF generation, daily summary (boletas) | Week 5-6 |
| 7–8 | Accounting Engine + Reporting | Chart of accounts, double-entry journal engine, auto-posting from sales/procurement/production, P&L + Cash Flow reports, AR/AP aging, period close | Week 4-7 |
| 8–9 | Production Module + Delivery | Recipe/BOM CRUD, production order lifecycle, ingredient auto-deduction, waste logging, delivery scheduling (manual), route/job management | Week 3-4 |
| 9–10 | E-commerce API + Integrations | Public catalog API, B2C/B2B order endpoints, payment webhook handlers, WhatsApp order notifications, email delivery | Week 5-7 |
| 10–11 | Payroll (Basic) + QA | Employee records, payslip calculation (gross, AFP/ONP, Essalud, Quinta Categoría), period processing, GL posting; full system integration testing | Week 2-8 |
| 11–12 | UAT + Launch Prep | User acceptance testing with Victorsdou team, bug fixes, data migration from existing sources, production environment setup, staff training | All modules |

## 12.3 MVP Included Features

### Included in MVP

- Inventory management: full ingredient stock lifecycle, WAC costing, batch/expiry tracking, reorder alerts.

- Supplier CRM: full supplier database, price lists, document history.

- Procurement: PO lifecycle (draft to paid), GRN, 3-way match.

- Customer CRM: B2B and B2C customer management, price agreements, order history.

- Product catalog: full catalog with pricing, tax classification, recipe links.

- Sales order management: full order lifecycle, pricing engine, inventory reservation.

- Electronic invoicing: Factura, Boleta, Nota de Crédito via Nubefact, Master Transaction Table with filters.

- Basic accounting: chart of accounts (PCGE), double-entry posting, P&L, Cash Flow, trial balance, AR/AP aging.

- Delivery scheduling: manual route creation, job assignment, delivery status updates.

- Basic payroll: employee records, monthly payslip calculation, AFP/ONP/Essalud/Quinta Categoría, GL posting.

- User management: RBAC, audit logs.

- E-commerce API: public catalog, authenticated B2C/B2B order placement, order tracking, invoice download.

- Notifications: email (invoices, POs, orders) + WhatsApp (order status).

### Deferred to Phase 2 (Post-MVP)

- AI forecasting engine + production planning suggestions.

- Route optimization (automated delivery routing).

- Proof of delivery (photo capture via mobile app).

- PLE export (Registros de Ventas y Compras for SUNAT).

- Full bank reconciliation UI (auto-import from bank statement).

- CTS, Gratificaciones, and Vacaciones full automation in payroll.

- Advanced BI dashboard with data visualization.

- Supplier portal (self-service for suppliers to acknowledge POs).

## 12.4 MVP Team Composition

| Role | Count | Responsibility |
| --- | --- | --- |
| Backend Engineer (Node.js/TypeScript) | 2 | API development, database, business logic, integrations |
| Frontend Engineer | 1 | Internal admin UI (React); basic e-commerce API consumer |
| Python/AI Engineer | 1 (part-time) | AI service scaffold; payroll calculation engine |
| DevOps / Infrastructure | 0.5 (shared) | CI/CD, AWS setup, monitoring |
| QA Engineer | 1 | Test cases, UAT coordination, regression testing |
| ERP Architect / Tech Lead | 1 | Architecture oversight, code review, SUNAT compliance |

# 13. Phase 2 & Phase 3 Expansion Roadmap

## 13.1 Phase 2 (Weeks 13–28: Months 4–7)

### AI Forecasting & Production Planning

- Deploy Python AI microservice with Prophet + LightGBM models.

- 12-month rolling forecast per product (B2B per customer, B2C aggregate).

- AI production planning: BOM explosion, safety stock netting, production calendar generation.

- AI purchase recommendations with supplier MOQ and lead time awareness.

- Forecast accuracy tracking (MAPE per product per month).

- Manual override and lock feature.

### Advanced Payroll (Planilla Completa)

- CTS calculation and biannual deposit scheduling (May, November).

- Gratificaciones (July, December) with Essalud bonus.

- Vacation accrual ledger and leave management.

- Overtime tracking (25%/35% rules).

- PDT PLAME generation for SUNAT submission.

- AFP/ONP remittance file generation.

### Delivery Optimization

- Google Maps Routes API integration for automated route optimization.

- Driver mobile app (React Native): route view, delivery confirmation, photo capture (proof of delivery).

- Real-time GPS tracking integration (optional: device-based).

- Delivery cost tracking per route.

### SUNAT PLE (Libros Electrónicos)

- Export Registro de Ventas (14.1) in SUNAT TXT format.

- Export Registro de Compras (8.1) in SUNAT TXT format.

- Auto-generation and validation of PLE files.

### Bank Reconciliation Automation

- Bank statement import via CSV/OFX.

- Automated matching of bank transactions to GL entries.

- Auto-creation of journal entries for bank charges and interest.

### Advanced Reporting & BI

- Interactive dashboards (Recharts or Metabase embed).

- Revenue cohort analysis (customer retention).

- Profitability per product (after full COGS allocation).

- Cash flow forecasting (13-week rolling).

## 13.2 Phase 3 (Months 8–18)

### Multi-Location / Franchise Support

- Multi-warehouse expansion with inter-warehouse transfers.

- Per-location P&L reporting.

- Centralized vs. decentralized procurement modes.

### Multi-Currency & FX

- USD invoicing with SUNAT daily exchange rate integration.

- FX gain/loss automatic journal entries.

### Supplier Self-Service Portal

- Supplier-facing portal: PO acknowledgment, delivery confirmation, invoice submission.

- Automated 3-way match triggering on supplier invoice submission.

### Advanced CRM & Marketing

- Customer loyalty points engine (B2C).

- Promotional campaign management with discount codes.

- Customer segmentation and targeted WhatsApp/email campaigns.

- NPS tracking and customer satisfaction surveys.

### Fixed Assets Module

- Asset register (ovens, vehicles, refrigeration units).

- Depreciation schedule and automated monthly posting.

- Maintenance scheduling and cost tracking.

### B2B Customer Portal

- Full self-service web portal for B2B customers.

- Order history, invoice downloads, delivery tracking.

- ERP-to-ERP EDI integration for enterprise B2B customers.

### Machine Learning Enhancements

- Product recommendation engine for B2B upsell.

- Dynamic pricing engine (demand-based adjustments within bounds).

- Anomaly detection on inventory movements (theft/spoilage alerts).

- Automated demand sensing from external signals (weather, local events).

### Accounting Enhancements

- IFRS-adjacent reporting (for potential investor/audit readiness).

- Budget vs. actual variance reporting.

- Department/cost center P&L.

- Multi-entity consolidation (if Victorsdou expands to multiple legal entities).

# 14. Risks & Compliance Considerations

## 14.1 Risk Register

| Risk | Category | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| SUNAT API changes (schema, endpoints) | Regulatory | Medium | High | Abstract Nubefact integration behind an adapter layer; monitor SUNAT bulletins; Nubefact is contractually obligated to handle SUNAT changes |
| Nubefact service outage | Operational | Low | High | Queue CPEs in BullMQ with retry (exponential backoff); SUNAT allows 72-hour grace for contingency mode (print with contingency code) |
| IGV tax law changes | Regulatory | Low | High | All tax rates stored in system_config table with effective dates; no hardcoded rates in business logic |
| Data loss / database failure | Technical | Low | Critical | RDS Multi-AZ with automated failover; daily S3 snapshots retained 30 days; point-in-time recovery enabled |
| Invoice sequence gaps (SUNAT requirement: consecutive correlatives) | Regulatory | Low | High | Database sequence (SERIAL) with application-level lock on series; gaps detected by audit report |
| User data breach (customer PII, payroll data) | Security | Low | Critical | Encryption at rest (AWS KMS); TLS in transit; field-level encryption for sensitive fields; OWASP ASVS compliance; penetration test before launch |
| Forecast model drift (declining accuracy) | AI/Operational | Medium | Medium | MAPE monitoring with threshold alerts; automatic model retraining triggered if MAPE > 25% for 2 consecutive months |
| Scope creep delaying MVP | Project | High | High | Strict MVP feature list with written sign-off; change requests go to formal backlog; Phase 2 is clearly defined |
| Key person dependency (single backend dev) | Team | Medium | High | Pair programming on critical modules; documentation-first culture; runbook for all integrations |
| Incorrect WAC cost leading to wrong COGS | Financial | Low | Medium | Unit tests covering WAC recalculation on every purchase receipt; monthly COGS audit report vs. direct ingredient spend |
| Peruvian labor law changes (payroll) | Regulatory | Medium | Medium | All payroll rates in system_config; legal team subscription to labor law updates; annual audit of payroll calculations |
| Customer confusion between Boleta/Factura | Operational | Medium | Low | System enforces doc type by customer type (B2C=Boleta, B2B=Factura); override with explicit approval only |

## 14.2 Peruvian Regulatory Compliance Checklist

- IGV (Impuesto General a las Ventas): 18% applied to all taxable sales; net payable reported monthly via PDT 621.

- Electronic invoicing (Facturación Electrónica): mandatory for all businesses above minimum threshold; UBL 2.1 XML format required by SUNAT.

- Libros Electrónicos (PLE): Registro de Ventas (14.1) and Registro de Compras (8.1) submitted electronically via SUNAT Plataforma.

- Impuesto a la Renta (Quinta Categoría): monthly withholding from employee salaries; annual reconciliation in March.

- Planilla Electrónica (PLAME/T-Registro): monthly employee register and payroll detail submitted to SUNAT via PDT PLAME.

- AFP/ONP remittances: employer must transfer employee deductions to AFP/ONP by the end of each month.

- Essalud: 9% employer contribution payable monthly via Sunat Virtual or SUNAT Plataforma.

- CTS deposits: two annual deposits (May 1–15 and November 1–15) to employee-designated bank.

- Data protection: Ley N° 29733 (Ley de Protección de Datos Personales); customer PII must be processed only with consent and protected against unauthorized access.

- INDECOPI: consumer protection compliance for B2C e-commerce (clear pricing, return policy, invoice delivery).

## 14.3 Security Architecture

- Authentication: JWT RS256, access token 15 min, refresh token 7 days, HTTP-only cookie.

- MFA: TOTP (Google Authenticator / Authy) mandatory for SUPER_ADMIN, FINANCE_MGR, ACCOUNTANT roles.

- Secrets management: AWS Secrets Manager for API keys, DB credentials, signing keys; never in environment variables or code.

- Input validation: all API inputs validated with Zod schemas; SQL injection prevented by Prisma parameterized queries.

- Dependency scanning: npm audit + Snyk in CI pipeline; critical vulnerabilities block deployment.

- Audit logs: immutable append-only table; CloudWatch Logs export for long-term retention.

- CORS: strict origin allowlist; preflight caching; no wildcard.

- Rate limiting: 100 req/min public, 1000 req/min authenticated; Cloudflare DDoS protection.

# 15. Recommended Tech Stack & Architecture Decisions

## 15.1 Full Stack Recommendation

| Layer | Technology | Version | Justification |
| --- | --- | --- | --- |
| Runtime | Node.js | 22 LTS | Non-blocking I/O ideal for API-heavy workloads; large ecosystem for Peruvian payment/invoicing integrations |
| Language | TypeScript | 5.x | Type safety critical for financial calculations; Zod for runtime validation |
| API Framework | Fastify | 4.x | 3x faster than Express for high-throughput routes; built-in schema validation; JSON schema integration |
| ORM | Prisma | 5.x | Type-safe queries, automatic migration tracking, excellent PostgreSQL support; no raw SQL for business logic |
| Primary Database | PostgreSQL | 16 | ACID compliance; JSONB for flexible metadata; window functions for financial reports; mature; SUNAT compliance relies on data integrity |
| Cache / Queue | Redis | 7.x | BullMQ job queues for async invoice submission; session store; catalog caching |
| AI Service | Python + FastAPI | 3.11 / 0.100 | Prophet and LightGBM native Python; FastAPI async for non-blocking model inference |
| ML Libraries | Facebook Prophet, LightGBM, pandas, scikit-learn | Latest stable | Best-in-class time series + gradient boosting; scikit-learn for pipeline management |
| File Storage | AWS S3 (prod) / MinIO (local dev) | — | S3 durability for invoice PDFs; presigned URLs for secure customer downloads |
| Frontend (Internal) | React 18 + Vite + TailwindCSS | Latest | Fast iteration; ShadCN UI for data-heavy admin tables; Recharts for dashboards |
| Frontend (E-commerce) | Next.js 14 | 14.x | SSR for SEO; API routes for BFF; Vercel-ready for fast deploy |
| Containerization | Docker + Docker Compose | Latest | Consistent environments; Compose for local dev multi-service |
| Orchestration (Prod) | AWS EKS (Kubernetes) | 1.29+ | Auto-scaling; rolling deployments; health checks; pod isolation per service |
| CI/CD | GitHub Actions | — | npm audit, TypeScript checks, Prisma migration checks, integration tests, Docker build, ECR push |
| Monitoring | Sentry (errors) + Grafana + Loki | — | Sentry for real-time error tracking; Loki for structured log querying; Grafana dashboards for business + infra metrics |
| Email | Amazon SES | — | Low cost; high deliverability; SES sandbox lifted after domain verification with DKIM/SPF |
| WhatsApp | Meta Cloud API | v18+ | Official Meta API; message template management; read receipts |
| Infrastructure | AWS (ap-southeast-1 / sa-east-1) | — | RDS PostgreSQL, ElastiCache Redis, EKS, ALB, CloudFront, S3, KMS, Secrets Manager |

## 15.2 Modular Monolith vs. Microservices

### Decision: Modular Monolith for MVP and Phase 2

A full microservices architecture at MVP would require Kubernetes, service discovery, distributed tracing, and inter-service authentication infrastructure — adding 4–6 weeks of overhead before a single business feature is delivered. VictorOS uses a modular monolith with strict domain boundaries:

- Each domain module (inventory, sales, accounting, etc.) is a separate TypeScript module with its own directory, types, services, and routes. Zero cross-module direct imports — communication only through an internal EventBus.

- The EventBus in MVP is an in-process event emitter (Node.js EventEmitter wrapped in a typed class). In Phase 2, it is replaced by an adapter that routes events to Redis Pub/Sub or BullMQ queues.

- This design means extracting a module to a standalone microservice in Phase 3 requires only: wrapping the module in a separate Fastify app, replacing EventBus calls with HTTP or message queue calls.

- The AI Forecasting service is an exception — it is deployed as a separate Python microservice from day one due to the language boundary.

## 15.3 Database Schema Strategy

- Single PostgreSQL database for MVP with schema-per-domain approach (e.g., schema: inventory, schema: accounting, schema: hr).

- Foreign keys across schemas are permitted and enforced in MVP; in Phase 3 multi-service extraction, cross-schema FKs are replaced with application-level consistency patterns.

- Soft deletes (deleted_at) across all core entities; no physical deletes except for test data cleanup.

- Optimistic locking (updated_at version check) on financial entities (invoices, journal entries) to prevent concurrent modification.

- Read replica for all reporting queries; primary handles all writes.

- Prisma migrations are forward-only; no destructive migrations in production without a documented rollback plan.

## 15.4 Testing Strategy

| Test Type | Tools | Scope | Target Coverage |
| --- | --- | --- | --- |
| Unit Tests | Jest + ts-jest | Pure business logic: WAC calculation, pricing resolution, IGV computation, payroll formulas | 90%+ on financial calculation functions |
| Integration Tests | Jest + testcontainers (PostgreSQL) | Service layer with real DB: order creation, invoice posting, journal entry generation | 80%+ on service layer |
| E2E API Tests | Supertest + Jest | Full API request-response for all endpoints; happy paths + validation errors | All public endpoints covered |
| Contract Tests | Pact | Consumer-driven contract tests between Node.js app and Python AI service | AI service API contract |
| Nubefact Integration Tests | Nubefact sandbox environment | Full CPE submission, CDR handling, rejection scenarios | All document types |
| Load Tests | k6 | Order creation under peak load (500 orders/day simulation); P99 latency < 500ms | Order + invoice endpoints |
| Security Tests | OWASP ZAP + npm audit | Auth bypass attempts, SQL injection, rate limit bypass | Pre-launch + quarterly |

## 15.5 Deployment Architecture

### Production Environment (AWS)

- Region: sa-east-1 (São Paulo) as primary for low latency to Peru; ap-southeast-1 as DR region.

- Networking: VPC with 3 AZs; private subnets for RDS, ElastiCache, EKS worker nodes; public subnets for ALB only.

- EKS: Node pool with 2x m6i.xlarge (4 vCPU, 16 GB) for MVP; auto-scaling to 4 nodes at peak.

- RDS: db.r6g.large (2 vCPU, 16 GB) Multi-AZ; automated backups to S3; 30-day retention.

- ElastiCache: cache.r6g.medium (2 nodes); Redis Cluster mode for Phase 2.

- ALB: HTTPS termination with ACM certificate; WAF rules for SQLi and common attack patterns.

- CloudFront: CDN for invoice PDFs and product images; cache TTL 1 hour.

- Cost estimate (MVP, monthly): ~$600–900 USD/month including RDS, EKS, ElastiCache, S3, SES.

### Local Development

- Docker Compose: PostgreSQL, Redis, Node.js app, Python AI service, MinIO (S3-compatible).

- Prisma Studio for DB inspection.

- Nubefact sandbox credentials for invoice testing.

- .env.local for all secrets; never committed to git.